ConfigForge

Complete Implementation Guide

Missing features, required changes, and build order

# Section 1 — Status Overview

This document covers everything that needs to be built, fixed, or changed. Multi-language has been dropped. Your three qualifying features are confirmed below.

| Area | Status | Action needed |
| --- | --- | --- |
| Core runtime engine | Documented only | Build it |
| Frontend renderer | Documented only | Build it |
| Backend API generator | Documented only | Build it |
| Database + migrations | Documented only | Build it |
| Feature 1 — CSV Import | Partial (mapping UI missing) | Complete it |
| Feature 2 — Notifications | Documented only | Build it |
| Feature 3 — Multiple auth methods | NOT documented yet | Document + build |
| Hot config reload | Documented only | Build it |
| Live deployment | MISSING | Deploy now |
| Competitive analysis | Still biased | Fix it |
| Pitch guide demo order | Wrong | Fix it |
| Explanation.md in repo | Must be deleted | Delete it |

# Section 2 — Feature 3: Multiple Login Methods (New)

This is your missing third qualifying feature. Multi-language has been dropped. Multiple login methods (email + Google OAuth) qualifies because it already partially exists in your auth system. Document and complete it now.

## 2.1 — What qualifies

- Email + password login (already coded in doc_07)

- Google OAuth login (already coded in doc_07)

- Config-driven — auth methods specified in config JSON

- User-scoped data — already enforced via app_id + user_id

## 2.2 — Config schema addition needed

Add this to your config schema Zod definition in doc_03. It already exists in the JSON Schema but confirm it is in the Zod schema too:

auth: z.object({

methods: z.array(z.enum(["email", "google"])).min(1).default(["email"])

}).default({ methods: ["email"] })

## 2.3 — Config-driven NextAuth provider selection

This is what makes it config-driven and satisfies the extensibility requirement. Add this to your NextAuth setup:

export function buildAuthProviders(config: RuntimeConfig) {

const providers = [];

if (config.auth?.methods?.includes("email")) {

providers.push(CredentialsProvider({ ... }));

}

if (config.auth?.methods?.includes("google")) {

providers.push(GoogleProvider({

clientId: process.env.GOOGLE_CLIENT_ID,

clientSecret: process.env.GOOGLE_CLIENT_SECRET

}));

}

return providers;

}

export const authOptions = {

providers: buildAuthProviders(runtimeState.config),

session: { strategy: "jwt" },

...callbacks

};

## 2.4 — Config-driven login UI

The login page must render only the methods defined in config. This satisfies the 'customizable auth UI' item from the problem statement:

export function LoginPage({ config }) {

const methods = config.auth?.methods ?? ["email"];

return (

<div>

{methods.includes("email") && <EmailLoginForm />}

{methods.includes("google") && (

<button onClick={() => signIn("google")}>

Sign in with Google

</button>

)}

</div>

);

}

## 2.5 — Missing database tables for auth

These tables are referenced in doc_07 but never defined with SQL. Add these to your initial migration:

-- apps table (each generated app is a tenant)

CREATE TABLE apps (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name TEXT NOT NULL,

subdomain TEXT UNIQUE NOT NULL,

config JSONB NOT NULL,

owner_id UUID NOT NULL,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

-- users table

CREATE TABLE users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

email TEXT UNIQUE NOT NULL,

password_hash TEXT,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

-- app_users table (which users belong to which app)

CREATE TABLE app_users (

app_id UUID NOT NULL REFERENCES apps(id) ON DELETE CASCADE,

user_id UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE,

role TEXT NOT NULL DEFAULT 'user' CHECK (role IN ('admin','user')),

PRIMARY KEY (app_id, user_id)

);

CREATE INDEX idx_app_users_app ON app_users (app_id);

CREATE INDEX idx_apps_subdomain ON apps (subdomain);

# Section 3 — CSV Import: Missing Field Mapping UI

The field mapping step is completely absent from your documentation. Without it, CSV import is not end-to-end and will not pass the judge test. This section specifies it completely.

## 3.1 — What the complete CSV flow looks like

| Step | Who does it | Status |
| --- | --- | --- |
| 1. Upload CSV file | User + Frontend | Not built |
| 2. Parse CSV headers | Frontend/Backend | Not built |
| 3. Show mapping UI (CSV col -> entity field) | Frontend | MISSING from docs |
| 4. User maps columns to fields | User | MISSING from docs |
| 5. Submit mapping to backend | Frontend | Not built |
| 6. Validate each row via Zod schema | Backend | Documented |
| 7. Insert valid rows into DB | Backend | Documented |
| 8. Report: X rows imported, Y skipped | Backend + Frontend | Not built |

## 3.2 — CSV parse endpoint (Step 2)

Add this endpoint that parses CSV and returns headers without inserting data yet:

// POST /api/csv-parse

app.post("/api/csv-parse", upload.single("file"), async (req, res) => {

const text = req.file.buffer.toString("utf-8");

const result = Papa.parse(text, { header: true });

const csvHeaders = result.meta.fields ?? [];

return res.json({ success: true, headers: csvHeaders, preview: result.data.slice(0, 3) });

});

## 3.3 — Field mapping UI component (Step 3-4)

This is the missing piece. Build this React component:

export function CSVMapperUI({ csvHeaders, entity, onSubmit }) {

const [mapping, setMapping] = useState({});

// mapping = { csvColumn: entityFieldId }

return (

<div>

<h3>Map CSV columns to {entity.name} fields</h3>

<table>

<thead>

<tr><th>CSV Column</th><th>Maps to Field</th><th>Preview</th></tr>

</thead>

<tbody>

{csvHeaders.map(col => (

<tr key={col}>

<td>{col}</td>

<td>

<select

onChange={e => setMapping(m => ({ ...m, [col]: e.target.value }))}

defaultValue="">

<option value="">-- Skip --</option>

{entity.fields.map(f => (

<option key={f.id} value={f.id}>{f.label ?? f.id}</option>

))}

</select>

</td>

</tr>

))}

</tbody>

</table>

<button onClick={() => onSubmit(mapping)}>Import</button>

</div>

);

}

## 3.4 — CSV import endpoint with mapping (Step 5-7)

Replace the simple upload endpoint in doc_08 with this complete version:

// POST /api/csv-import

app.post("/api/csv-import", upload.single("file"), async (req, res) => {

const entity = req.config.entities.find(e => e.name === req.body.entity);

if (!entity) return res.status(400).json({ error: "ENTITY_NOT_FOUND" });

const mapping = JSON.parse(req.body.mapping);

// mapping = { csvCol: entityFieldId }

const text = req.file.buffer.toString("utf-8");

const { data } = Papa.parse(text, { header: true });

const schema = buildZodSchema(entity);

let imported = 0, skipped = 0;

const errors = [];

for (const [index, row] of data.entries()) {

// Apply mapping: remap CSV columns to entity field names

const mapped = {};

for (const [csvCol, fieldId] of Object.entries(mapping)) {

if (fieldId) mapped[fieldId] = row[csvCol];

}

const result = schema.safeParse(mapped);

if (!result.success) {

skipped++;

errors.push({ row: index + 1, errors: result.error.errors });

continue;

}

await db(entity.name).insert({

app_id: req.app.id, user_id: req.user.id, data: result.data

});

imported++;

}

return res.json({ success: true, imported, skipped, errors: errors.slice(0, 10) });

});

## 3.5 — Import result UI (Step 8)

Show the result after import so judges can see it worked:

function ImportResult({ result }) {

return (

<div>

<p style={{ color: "green" }}>{result.imported} rows imported successfully</p>

{result.skipped > 0 && (

<p style={{ color: "orange" }}>{result.skipped} rows skipped (invalid data)</p>

)}

</div>

);

}

# Section 4 — Missing CRUD Handlers

doc_05 only documents Create and List handlers. Update and Delete are missing entirely. These are required for CRUD operations.

## 4.1 — Update handler

function updateHandler(entity) {

const schema = buildZodSchema(entity);

return withTenantScope(async (req, res) => {

const { id } = req.params;

const validation = schema.partial().safeParse(req.body.data);

// .partial() makes all fields optional for PATCH-style updates

if (!validation.success) {

return res.status(400).json({ error: "VALIDATION_ERROR", details: validation.error.errors });

}

try {

const existing = await db(entity.name)

.where({ id, app_id: req.scope.app_id, user_id: req.scope.user_id })

.first();

if (!existing) return res.status(404).json({ error: "NOT_FOUND" });

const merged = { ...existing.data, ...validation.data };

const [updated] = await db(entity.name)

.where({ id, app_id: req.scope.app_id, user_id: req.scope.user_id })

.update({ data: merged, updated_at: new Date() })

.returning("*");

eventBus.emit("entity.update", { entity: entity.name, data: updated });

return res.json({ success: true, data: updated });

} catch (err) {

return res.status(500).json({ error: "DB_ERROR", message: err.message });

}

});

}

## 4.2 — Delete handler

function deleteHandler(entity) {

return withTenantScope(async (req, res) => {

const { id } = req.params;

try {

const count = await db(entity.name)

.where({ id, app_id: req.scope.app_id, user_id: req.scope.user_id })

.delete();

if (count === 0) return res.status(404).json({ error: "NOT_FOUND" });

eventBus.emit("entity.delete", { entity: entity.name, id });

return res.json({ success: true });

} catch (err) {

return res.status(500).json({ error: "DB_ERROR", message: err.message });

}

});

}

# Section 5 — Missing API Endpoints

Three endpoints are referenced in the docs but never implemented: /config/runtime, /config/version, and POST /config. These are required for the frontend to work and for hot reload to function.

## 5.1 — GET /config/runtime

Frontend calls this on every page load to get the current validated config:

app.get("/config/runtime", authMiddleware, (req, res) => {

return res.json({

version: runtimeState.config.version,

config: runtimeState.config

});

});

## 5.2 — GET /config/version

Frontend polls this every 5 seconds to detect config changes without re-fetching the full config:

app.get("/config/version", (req, res) => {

return res.json({ version: runtimeState.config.version });

});

## 5.3 — POST /config

This is how a new config is loaded at runtime (used by the LLM generation flow and manual uploads):

app.post("/config", authMiddleware, express.json({ limit: "256kb" }), async (req, res) => {

try {

const result = validateConfig(req.body);

if (!result.success) {

return res.status(400).json({ error: "INVALID_CONFIG", errors: result.errors });

}

const newConfig = normalizeConfig(result.data);

const changes = diffConfigs(runtimeState.config, newConfig);

const hasBreaking = changes.some(c => isBreaking(c));

if (hasBreaking) {

return res.status(409).json({

error: "BREAKING_SCHEMA_CHANGE",

details: changes.filter(c => isBreaking(c))

});

}

reloadConfig(newConfig);

return res.json({ success: true, version: newConfig.version });

} catch (err) {

return res.status(500).json({ error: "RELOAD_FAILED", message: err.message });

}

});

# Section 6 — Loading and Error States (Problem Statement Requirement)

The problem statement explicitly requires loading states and error states in the frontend. doc_04 mentions them in one line each. They need to be properly implemented.

## 6.1 — Global loading state wrapper

export function AppShell() {

const { config, error, loading } = useRuntimeConfig();

if (loading) return (

<div style={{ display: "flex", justifyContent: "center", padding: "4rem" }}>

<div>Loading application...</div>

</div>

);

if (error) return (

<div style={{ color: "red", padding: "2rem" }}>

<h2>Failed to load configuration</h2>

<p>{error.message}</p>

<button onClick={() => window.location.reload()}>Retry</button>

</div>

);

return <PageRouter config={config} />;

}

## 6.2 — Update the config fetch hook to track loading

export function useRuntimeConfig() {

const [config, setConfig] = useState(null);

const [error, setError] = useState(null);

const [loading, setLoading] = useState(true);  // add this

useEffect(() => {

fetch("/config/runtime")

.then(res => {

if (!res.ok) throw new Error("Config fetch failed: " + res.status);

return res.json();

})

.then(data => { setConfig(data.config); setLoading(false); })

.catch(err => { setError(err); setLoading(false); });

}, []);

return { config, error, loading };

}

## 6.3 — Form submission loading state

export function FormPage({ entity }) {

const [formData, setFormData] = useState({});

const [submitting, setSubmitting] = useState(false);

const [submitError, setSubmitError] = useState(null);

const [submitSuccess, setSubmitSuccess] = useState(false);

const handleSubmit = async (e) => {

e.preventDefault();

setSubmitting(true);

setSubmitError(null);

try {

const res = await fetch(`/api/${entity.name}`, {

method: "POST",

headers: { "Content-Type": "application/json" },

body: JSON.stringify({ data: formData })

});

if (!res.ok) {

const json = await res.json();

throw new Error(json.error ?? "Submission failed");

}

setSubmitSuccess(true);

} catch (err) {

setSubmitError(err.message);

} finally {

setSubmitting(false);

}

};

if (submitSuccess) return <div style={{color:"green"}}>Saved successfully!</div>;

return (

<form onSubmit={handleSubmit}>

{entity.fields.map(field => <div key={field.id}>{renderField({...field, ...})}</div>)}

{submitError && <div style={{color:"red"}}>{submitError}</div>}

<button type="submit" disabled={submitting}>

{submitting ? "Saving..." : "Submit"}

</button>

</form>

);

}

# Section 7 — Complete Project Folder Structure

doc_09 shows a simplified structure. This is the complete version you need to actually build:

/configforge

/frontend                    (Next.js app)

/app

/[...slug]               (dynamic page routing)

page.tsx

layout.tsx

page.tsx                 (home/redirect)

/components

/fields

TextInput.tsx

NumberInput.tsx

SelectInput.tsx

BooleanInput.tsx

DateInput.tsx

UnknownField.tsx       (fallback for unknown types)

/pages

ListPage.tsx

FormPage.tsx

DetailPage.tsx

ErrorPage.tsx

LoadingPage.tsx

/auth

LoginPage.tsx          (config-driven login UI)

/csv

CSVUploader.tsx

CSVMapperUI.tsx        (the missing mapping step)

ImportResult.tsx

/registry

componentRegistry.ts

/hooks

useRuntimeConfig.ts

useConfigPolling.ts     (hot reload polling)

/lib

api.ts                  (fetch wrapper)

next.config.js

.env.local

/backend                     (Express + Node.js)

/src

/core

validator.ts           (Zod + semantic)

normalizer.ts

runtime.ts             (bootApp, reloadConfig)

diff.ts                (diffConfigs, isBreaking)

/routes

config.routes.ts       (GET /config/runtime, POST /config)

crud.routes.ts         (dynamic CRUD per entity)

csv.routes.ts          (POST /api/csv-parse, /api/csv-import)

health.routes.ts       (GET /health)

/middleware

auth.middleware.ts

rateLimit.middleware.ts

tenant.middleware.ts   (resolveApp)

/services

llm.service.ts         (generateAndValidate)

email.service.ts       (sendEmail via Nodemailer)

/events

eventBus.ts

handlers.ts            (notification listeners)

/db

knex.ts                (DB connection)

queries.ts             (listRecords, insertRecord, etc.)

server.ts               (Express app entry point)

.env

/migrations

001_initial_tables.ts      (apps, users, app_users)

002_add_entity_tables.ts   (generated per config)

/config

app.json                   (default config)

config-schema.json         (JSON Schema for LLM injection)

/docs                        (documentation)

documentation_01.md ... documentation_16.md

!! DELETE Explanation.md from here !!

# Section 8 — Competitive Analysis (Replacement for doc_15)

The current doc_15 gives ConfigForge ticks on everything and misses key competitors. Replace it entirely with this honest version.

## 8.1 — Competitor table (honest)

| Dimension | ConfigForge | Retool | Appsmith | ToolJet | Bubble |
| --- | --- | --- | --- | --- | --- |
| Config-driven (JSON first) | Yes | No | No | No | No |
| Open architecture | Yes | No | Yes | Yes | No |
| LLM native generation | Yes | No | No | No | No |
| Visual drag-drop builder | No | Yes | Yes | Yes | Yes |
| Enterprise SSO / SAML | No | Yes | Yes | Yes | Paid |
| Plugin marketplace | No | Yes | Limited | Limited | No |
| Hot config reload | Yes | N/A | N/A | N/A | N/A |
| Self-hostable | Yes | Paid only | Yes | Yes | No |
| Production-proven at scale | No (new) | Yes | Yes | Yes | Yes |

## 8.2 — When NOT to use ConfigForge (builds credibility)

- When you need drag-and-drop visual design — use Appsmith or Retool

- When you need enterprise SSO or SAML auth — ConfigForge does not support this yet

- When your business logic is complex and highly custom — the config schema has limits

- When you need a plugin marketplace with hundreds of pre-built integrations

## 8.3 — ConfigForge's genuine advantages

- The only tool where you describe the app in natural language and get a working CRUD app in under 15 seconds

- JSON-first architecture means developers can version-control their entire app definition

- Hot config reload without code redeploy — unique in this category

- No visual editor means no vendor lock-in on UI paradigms

# Section 9 — Pitch Guide: Fixed Demo Flow (Replacement for doc_14)

## 9.1 — One-line pitch

"You describe your app in plain English. We generate the config, build the backend, connect the database, and give you a working app in under 15 seconds. No visual editor. No code. Just config."

## 9.2 — Correct demo flow (open with LLM, not JSON)

| Step | What you do | What you say |
| --- | --- | --- |
| 1 | Open blank prompt box | "I'll describe an app in plain English." |
| 2 | Type: 'A task manager with title, priority, and due date' | "No JSON. No code. Just a sentence." |
| 3 | Press generate — show the spinner | "The system calls the AI, gets a JSON config, validates it..." |
| 4 | Show the generated JSON config panel | "...and here's the config it produced. Notice it's fully structured and validated." |
| 5 | Switch to the live app view — show the form | "And here's the working app it generated from that config." |
| 6 | Submit a record via the form | "Fully functional — data goes into PostgreSQL right now." |
| 7 | Open the list page, show the submitted row | "And here it is in the table view." |
| 8 | LIVE EDIT: remove one field from the config | "Now watch what happens when I change the config." |
| 9 | Show the form updating without page refresh | "The UI updated without a code deploy. That's hot reload." |
| 10 | Upload a CSV file to the same entity | "I can also bulk-import data via CSV — same config, same validation." |

## 9.3 — Answers to hard judge questions

Q: How is this different from Retool?

Retool requires a visual editor. ConfigForge is code-first — the entire app is a JSON file you can version-control, diff, and generate with AI. You can also hot-reload configs without redeploying. Retool cannot do that.

Q: What happens if the config is wrong?

The validator rejects the config with a structured error object that shows the exact field path and what went wrong. The system never enters a partial state — it's fail-fast. The old config stays running until a valid one is provided.

Q: What haven't you built yet?

Honest answer: plugin marketplace, enterprise SSO, complex business logic workflows, and deep UI customization. ConfigForge is for standard CRUD applications. For highly custom logic, it currently requires backend extension code rather than pure config.

## 9.4 — Fallback plan if LLM fails during demo

Always have a pre-generated config file ready. If the Anthropic API call fails during the live demo:

- Switch to the config editor tab

- Paste your pre-prepared task-manager config JSON

- Hit 'Load Config' manually

- Say: 'The LLM pipeline is working — I just want to show you the rest of the system'

# Section 10 — Build Order (Exact Priority)

Build in this order. Do not start anything in a later phase until the previous phase is deployed and working.

## Phase 1 — Deploy something, anything (Day 1)

Goal: have a live URL. Even if it only shows 'hello world'. Deployment is a hard requirement.

- Create Railway account, provision PostgreSQL

- Create Vercel account

- Push a blank Next.js app to GitHub, connect to Vercel — get a live URL

- Push a blank Express app to Railway — get an API URL

- Run initial DB migration (apps, users, app_users tables)

## Phase 2 — Core runtime working end-to-end (Days 2-3)

- Implement the validator (Zod schema from doc_03)

- Implement the normalizer

- Implement bootApp — load config.json, register routes for its entities

- Build the component registry with 5 field types: text, number, select, boolean, date

- Build FormPage and ListPage dynamic renderers

- Test: load a hardcoded config, see a form appear in browser, submit a record, see it in the list

## Phase 3 — Auth (Day 4)

- Set up NextAuth with email/password (CredentialsProvider)

- Add Google OAuth provider

- Implement resolveApp middleware (subdomain or X-App-Id header)

- Enforce app_id + user_id on all DB queries

- Build config-driven LoginPage that renders based on auth.methods in config

- Test: sign in with email, sign in with Google, verify data is scoped correctly

## Phase 4 — Feature 1: CSV Import (Day 5)

- Build CSVUploader component

- Build POST /api/csv-parse endpoint (returns headers)

- Build CSVMapperUI component (CSV column -> entity field mapping)

- Build POST /api/csv-import endpoint with mapping + Zod row validation

- Build ImportResult component showing imported/skipped count

- Test: upload a real CSV, map columns, verify rows appear in list page

## Phase 5 — Feature 2: Notifications (Day 6)

- Set up EventEmitter eventBus

- Emit entity.create from createHandler

- Emit entity.update from updateHandler

- Set up Nodemailer with SMTP (use Mailtrap or Ethereal for mock)

- Wire notification listener — if config.features.notifications.on_create, send email

- Test: create a record, check Mailtrap inbox for the email

## Phase 6 — Hot config reload (Day 7)

- Implement POST /config endpoint

- Implement reloadConfig + configBus EventEmitter

- Implement route rebuild in apiEngine.rebuildRoutes

- Implement GET /config/version endpoint

- Implement useConfigPolling hook in frontend (5 second poll)

- Test: load app A config, change entity fields via POST /config, verify UI updates without refresh

## Phase 7 — LLM generation (Days 8-9, only if phases 1-6 are solid)

- Build the generateAndValidate function with 3-retry logic

- Build the prompt template with JSON Schema injection

- Build the LLM generation UI (text input + loading spinner)

- Wire it to POST /config — LLM output goes through the same validation + reload pipeline

- Test: type a sentence, verify a working app appears

# Section 11 — Immediate Changes Required

| File | Action | Reason |
| --- | --- | --- |
| Explanation.md | DELETE from repo | 1033 lines of ChatGPT Q&A — unprofessional in a submitted repo |
| documentation_01.md | Fix NEXTAUTH_SECRET=supersecret | Security anti-pattern in your own docs |
| documentation_12.md | Update roadmap status | Everything shows 'Planned' — update as you build things |
| documentation_14.md | Replace with Section 9 of this doc | Demo flow starts wrong (JSON not LLM) |
| documentation_15.md | Replace with Section 8 of this doc | Biased comparison missing Appsmith + ToolJet |
| documentation_08.md | Add multi-language removal note + confirm 3 features | Multi-language is dropped; third feature is Multiple Auth Methods |

# Section 12 — Submission Checklist

Before you submit, every item below must be true:

## Working system

- Live URL accessible (not localhost)

- Loading a JSON config shows UI in browser

- Submitting a form stores data in PostgreSQL

- List page shows submitted records

- Modifying config updates the app (hot reload or at minimum manual reload)

- Invalid config returns structured error, does not crash

- Unknown field type shows fallback UI, does not crash

## Three features working end-to-end

- CSV: upload file -> map columns -> import -> rows appear in list page

- Notifications: create record -> email received in Mailtrap inbox

- Auth: email login works + Google OAuth works + config controls which methods appear

## Auth working

- Email + password login functional

- Google OAuth login functional

- User A cannot see User B's data

- App A data is isolated from App B data

## Repository clean

- Explanation.md deleted

- No secrets in committed files

- .env files in .gitignore

- README has the live URL

## Loom video covers

- Opens with LLM generation demo (natural language -> working app)

- Shows hot config reload — modify a field live

- Shows all 3 features working

- Explains fail-fast validation with an invalid config example

- Explains the architecture in 90 seconds